Tanur P1 – 98 % Progress - A waiting for commissioning ( KSEB Power connection to be obtained )

Tanur P2 – 98 % Progress - A waiting for commissioning ( KSEB Power connection to be obtained )

Tanur P3 – 98 % Progress - A waiting for commissioning ( KSEB Power connection to be obtained )

Tanur P4 – 2 % Progress – Just Started, but due to land issue, work stoped

Tanur P5 – Not started – Land Not Available, Trying to Get the Land.