Jal Jeevan Mission 2020-21 : Providing water connection from the existing WS schemes in Pazhayakunnummel Panchayath.

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  Pazhayakunnummel Panchayath | October | November | December | January | February | March | April |
| 7th Oct 2021 | 20th Oct 2021 | 26th Oct 2021 | 29th Nov 2021 | 01rd Dec 2021 | 15th Jan 2022 | 03th Feb 2022 | 03rd Mar 2022 | 10th April 2022 |
| Work Started. 5% completed | Work 12% completed.14 fhtc given | Work 20% completed. 559 fhtc given | Work 21% completed. 610 fhtc given | Work 22% completed.651 fhtc given | Work 25% completed. 1034 fhtc gven  | Work 30% completed. 1215 fhtc given | Work 42% completed. 1582 fhtc given | Work 49% completed. 1988 fhtc given |